CALVARY RESTORATION/REDEVELOPMENT

WORK BREAKDOWN SCHEDULE, PHASED

PHASE I

Feasibility Study                                         $   10,000			Complete

Architectural Assessment			 15,000		Complete

Architectural Engineering Study, Gables	 14,000		Complete

Gables Structural Problem Study		 18,000		Complete

Sanctuary Restoration Study	                         15,000		Complete

Phase I, Fundraising Support		 10,000		Complete

Major structural repairs and maintenance

Roof Replacement                          $   68,000			Complete

Upgrades to mechanical systems

Boiler	replacement                              18,000		Complete

Safety Lighting and Emergency Electrical      10,000		Complete

Chapel

Carpet	                                           $      7,000		Complete

Total Cost of Phase I;  $185,000

PHASE II

# Apprenticeship Program Manual		 11,000		Complete

# Phase 2 Capital Campaign Organization	   5,000		Complete

# 501-C-3 formation				   5,000	 	Complete

Statement of the Case			   1,000		Complete

Master Plan/Budget Formulation	   4,000 		Complete

Fundraising Support			 10,000		Complete

Major structural repairs and maintenance

Gables	Replacement	    388,000		Complete

Sidewalk Replacement

48th St. and steps	        11,000		Complete

Exterior Illumination and Signage

Walkway Illumination	2,000		Complete

Signage, CCCC, UMC and Billboard	8,000		Complete

# Chapel Repairs

Plaster repairs and paint	35,000		Complete

Frontal display, curtain and stage       	  5,000		Complete

Classrooms and offices

Paint and plaster	5,000		Complete

Cost of Phase II:  $490,000

PHASE III , Exterior Repairs, Masonry Overhaul, Utilitarian Improvements for Building Use

# Capital Campaign Fundraising Phase III

Fundraising Support		         $	 10,000		Complete

Sanctuary Interior Restoration Study	9,000		Complete

Architectural Fees	30,000		Complete

Major structural repairs and maintenance

Masonry Overhaul                              244,000 		Complete

# Electrical and Lighting

# Upgrade Service to Three Phase	165,000		Complete

Stage Construction	40,000		Complete

Seating Ergonomics, Part One 	5,000		Complete

Soundproofing, Wall Construction 	30,000		Complete

Exterior and Tower Beautification

Tower interior lighting	1,000		Complete

Calvary Center Sign and Illumination	4,000		Complete

New Color Scheme for Doors	1,000		Complete

Gardening and Garbage area	1,000		Complete

Tower Exterior Signage	14,000		Complete

Heating System Upgrade		22,000		Complete

# Roofing Upgrades		14,000		Complete

# Flooring ,Lighting, 2nd Floor Board Room		2,000		Complete

Replacement/restoration of Leaded Glass

Reconstruction of 10 Lead Glass Panes 	10,000		Complete

Repair of 6 Lead Glass Panes	4,500		Complete

Sidewalk Replacement, Baltimore Avenue	3,500		Complete

Security Measures

New Fire Alarm System	11,000		Complete

Security Upgrades	4,000		Complete

Preparation of Nursery and Preschool

Nursery Construction	4,000		Complete

Installation of Child Sink/Toilet	5,000		Complete

Upgrades to Preschool Space	3,000		Complete

Cost of Targeted Items for Phase III:  $637,000

## PHASE IV, Sanctuary Restoration, ADA Compliance and Other Renovations

Accessibility/ADA Compliance

Elevator and Shaft  		140,000		Complete

Bathroom renovations		70,000		Ongoing

Space Reclamation in Lower Level for

Use Expansion

Lower level reconfiguration	 	65,000

Building System Improvements

HVAC			65,000

Sprinkler System		100,000

Roof and Exterior Repairs and

Improvements

Additional Roof Repairs	65,000

Solar Panels	85,000

Window Sealants (Paint/Weather/

Storms)	30,000

Tower window sealants/repairs	20,000

LED Exterior lighting, tower

And windows	25,000

Main Auditorium Restorations and

Improvements

Acoustics, Soundproofing	100,000

Deep Relief Plaster Repairs	75,000

Scagliola Columns Restorations	165,000

Stained Glass Dome Repairs and

Remounting	140,000

Tiffany Resurrection Window

Restoration	200,000		In progress

Tiffany AscensionWindow

Restoration	160,000

Paint Restoration	35,000

House/Tiffany Window Lights	55,000			Wiring/Structure Theater Lights	99,000		Complete

Electric Hoist System for Th. Lights	25,000

Lighting for multi-use stage lighting	15,000

Motorized Curtains Skylights

and Tiffany windows	18,000

Conduit/Patch Bays for Th. Lights	7,000

Raking for Auditorium Seating	30,000

Auditorium Carpeting	12,000

Chapel Carpeting	10,000

El. Wiring – chapel stage lighting	10,000

Estimated Cost of Phase IV:   $1,821,000 [$439,000 complete or financed]

PHASE V, Organ

Organ Digital Electronic Transformation		50,000

## PHASE VI, Major Additional Restorations

Fellowship Hall (Gym)

Kitchen Remodeling	$100,000

Organ Restoration	700,000

Projected Cost of Phase VI:   $850,000